SYSTEM IMPLEMENTATION PLAN
Hybrid RAG Engine for E-Commerce Multi-Catalog Support Desk

Document Version: 1.0.0  |  Target Timeline: 8 Weeks  |  Status: Draft / Execution Ready

1. Executive Implementation Overview

This document details the step-by-step engineering roadmap for building, integrating, and deploying the Hybrid Retrieval-Augmented Generation (RAG) system for technical e-commerce support desk catalogs. The rollout is structured across four 2-week sprints designed to minimize deployment risk and ensure performance thresholds are validated before production release.

2. Implementation Phase Roadmap

| Phase | Sprint Timeline | Core Engineering Focus | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1 - 2 | Data Ingestion & Hybrid Indexing | Qdrant Hybrid collection setup, custom regex SKU tokenizer, BM25 + Dense vector pipelines. |
| Phase 2 | Weeks 3 - 4 | Retrieval & Fusion Engine | Async dual-branch query execution, Reciprocal Rank Fusion (RRF) module, metadata filtering layer. |
| Phase 3 | Weeks 5 - 6 | Reranking & LLM Integration | Cross-encoder model deployment (FP16 TensorRT), GPT-4o contextual generation, citation engine. |
| Phase 4 | Weeks 7 - 8 | Testing, Tuning & Deployment | Ragas benchmark evaluation, load testing (P95 < 350ms), CI/CD pipeline & canary release. |

3. Sprint Execution Tasks

3.1 Phase 1: Ingestion & Indexing Setup (Weeks 1-2)

• Task 1.1: Setup Qdrant Cloud cluster with dual vector collection schema (1536d Dense + Sparse index).
• Task 1.2: Implement custom Python text pre-processor to preserve hyphenated part numbers (e.g., P-9913-BASE).
• Task 1.3: Build batch ingestion pipeline processing PDF/HTML catalog manuals into 512-token chunks with 50-token overlap.

3.2 Phase 2: Hybrid Retrieval & Fusion Layer (Weeks 3-4)

• Task 2.1: Develop non-blocking asyncio query pipeline firing simultaneous dense and sparse search calls to Qdrant.
• Task 2.2: Implement Reciprocal Rank Fusion (RRF) mathematical merge algorithm with k=60 dampening constant.
• Task 2.3: Incorporate dynamic payload filtering allowing query constraints by Category, Brand, and Warranty Status.

3.3 Phase 3: Reranking & Guardrails (Weeks 5-6)

• Task 3.1: Containerize Cross-Encoder model (ms-marco-MiniLM-L-6-v2) on NVIDIA T4 GPU instance.
• Task 3.2: Construct prompt template with strict system instructions enforcing context-only answers and exact citation tags.
• Task 3.3: Integrate streaming LLM response wrapper using FastAPI WebSocket connections.

4. Technical Infrastructure & Resource Allocation

The deployment infrastructure relies on containerized microservices managed via Kubernetes (EKS):

1. Qdrant Cluster: 2 Nodes (16 vCPU, 64 GB RAM, NVMe SSD) for low-latency in-memory vector search.
2. Model Inference Server: 1 Node (NVIDIA T4 GPU) running Triton Inference Server for Cross-Encoder scoring.
3. Application API Server: 3 Pods (FastAPI / Uvicorn) with autoscaling triggers based on CPU/RAM thresholds.